## Slide 1: Objective 2.02
Utilize project-management skills to improve workflow and minimize costs

## Slide 2: Project Planning Explained Simply
http://www.youtube.com/watch?v=9LSnINglkQA&NR=1&feature=endscreen

## Slide 3: Develop Project Plans

## Slide 4: PROJECT PLAN
Project: Unique task with a beginning and an end
Project Plan: specific plan for accomplishing a project’s objectives
  Helps you mentally walk through your project from start to finish
  Custom-Made Plan

## Slide 5: Who does Project Planning?
Project Manager
  Plans and completes
  May involve stakeholders and participants
Stakeholders
  Benefit from successful project completion
Participants
  Role in the project as authority figures, team members, experts/consultants, or support services personnel

## Slide 6: IMPORTANCE OF PROJECT PLANNING
Gives direction and keeps project on track
Helps coordinate parts of the project
Provides a standard for completion
Keeps focus on the end result
Motivates by dividing into steps
Helps deal with uncertainty

## Slide 7: USES OF PROJECT PLANS
Goals
  Helps managers develop goals to meet project expectations
Scheduling
  Helps managers schedule enough time to execute a project
  Breakdowns a complex project into simple tasks
  Easier to arrive at more accurate time estimates
Risk Management
  Force a manager to consider potential pitfalls
  Plan how to avoid a risk
  How to respond if the risk becomes a real threat to the project

## Slide 8: FACTORS AFFECTING PROJECT PLANNING
Change: Always need to prepare for project plan to change
  Being prepared for change = successful project
Project’s objectives
Project’s Timeline
Resources/information available
  Money and People

## Slide 9: COMPONENTS OF A PROJECT PLAN
Name of each task
Task duration (Start and end date)
Actual task completion date
Timeline/schedule of the tasks
“Owner” of the task
Percent complete of each task

## Slide 10: PROJECT-PLANNING TOOLS
Help identify:
  What has to be done
  Who is responsible
  How the work will be monitored
  Timeframe
Examples:
  Charts
  Computer Software

## Slide 11: Technology Software
http://www.youtube.com/user/projectmanagervideos?v=qELyWijpJRE

## Slide 12: Sticky Notes
http://www.youtube.com/watch?v=80c-LRRJ0W8

## Slide 13: DEVELOPING A PROJECT PLAN
Identify goals
Precisely Define the Project
  Helps you achieve your objectives
Monitor progress
  Insures the project’s quality and budget doesn’t suffer
Risk Management
  What is the “Plan B” if and when things go wrong

## Slide 14: Project Overview
http://www.youtube.com/watch?v=61VgkKz8mBU

## Slide 15: Remember Six P’s of Project Planning
Proper Planning Prevents Poor Project Performance