## Slide 1: St. Louis Public Schools HVAC BOND ISSUE UPDATES
September 2010 – September 2012
Roger L. CayCe
Michael E. Dobbs
Yvonne L. Green
September 26, 2012
Notes: Please note:
Read the notes section of all slides for instructions regarding minimum and maximum font sizes for bullets within the presentation.

## Slide 2: HVAC Contract Summary September 2010-September 2012
SCHOOL | SAB APPROVED AMOUNTS | ACTUAL COST | REMAINING BALANCE
Jefferson | $2,579,539 | $2,345,312 | $234,227
Mullanphy Phase II | $2,965,283 | $2,771,760 | $193,523
Buder | $2,356,487 | $2,142,261 | $214,226
Mallinckrodt | $1,966,841 | $1,788,038 | $178,803
Gateway STEM | $58,410 | $58,410 | $0
Sherman | $33,655 | $33,655 | $0
Mann | $16,115 | $14,650 | $1,465
TOTAL | $9,976,330 | $9,154,086 | $822,244

## Slide 3: MBE/WBE PARTICIPATION
SLPS HVAC Modernization for Jefferson
  MBE – 61%
  WBE – 7%
  Field Participation – 43%
HAZ-MAT for Jefferson
  MBE – 49.4%
  WBE – 0%
  Field Participation – 48.9%
SLPS HVAC Modernization Mullanphy Phase II
  MBE – 25%
  WBE – 4%
  Field Participation – 29%

## Slide 4: MBE/WBE PARTICIPATION
SLPS HAZ-MAT for Mullanphy Phase II
  MBE – 56.7%
  WBE – 0%
  Field Participation – 51%
SLPS HVAC Modernization for Buder
  MBE – 49%
  WBE – 4%
  Field Participation – 30% (Pending project completion)
HAZ-MAT for Buder
  MBE – 81%
  WBE – 5%
  Field Participation – 41%
SLPS HVAC Modernization Mallinckrodt
  MBE – 47%
  WBE – 5%
  Field Participation – 30% (Pending project completion)

## Slide 5: MBE/WBE PARTICIPATION
HAZ-MAT for Mallinckrodt
  MBE –46%
  WBE –0%
  Field Participation –46 %
HVAC –Window Air Conditioning Units for Mann
  MBE –100%
  WBE –0%
  Field Participation – 25%
HVAC –Window Air Conditioning Units for Sherman
  MBE –100%
  WBE – 0%
  Field Participation – 25%
Notes: These participation figures would be a bright spot if they are true. Unfortunately, they are likely not.

## Slide 6: Possible HVAC Projects
Air Conditioning Projects | 
Remaining Bond Issue Balance as of 9/19/12 | $2,089,189
Projected Soft Cost | $135,000
Projected Bond Issue Balance | $1,954,189
Possible Future Modernization Projects Estimates | 
Mann | $2,169,405
Shenandoah | $1,412,040
Sherman | $1,842,330
Meda P. Washington | $1,587,670
Gateway STEM | $20,000,000
Upgrade Delta and Johnson Control Systems | $410,000
Start Replacing Defective Heat Pumps ($8,500 per unit) | $8,500,000
Upgrade cooling Tower at 801 building | $15,000
Total | $35,936,445
Approximately 1,000 Heat pump units throughout the District | 

## Slide 7: RECOMMENDATIONS
Upgrade Temperature Control Systems (Delta/Johnson- 75 schools)
Upgrade Cooling Tower for 801 Building
Begin replacing non-working/damaged heat pumps approaching life expectancy (15-20 years)